TEST CLOSURE REPORT

OpenCart Demo — Functional Testing

Source: Execution of Test Cases.xlsx | Report date: 21 October 2026

# 1. Executive Summary

Functional test execution was reviewed across the worksheets containing test-case records. A total of 491 test-case execution rows were recorded: 466 PASS, 11 FAIL, and 14 BLOCKED. The test cycle can be administratively closed as execution completed, but the application must not be declared defect-free: 11 defects remain open and 14 cases could not be completed due to environment, credential, or test-data limitations.

| Metric | Count | Interpretation |
| --- | --- | --- |
| Recorded test-case rows | 491 | Execution rows counted across data-bearing worksheets; duplicate IDs across worksheets are not deduplicated. |
| PASS | 466 | 94.9% of recorded rows |
| FAIL | 11 | 2.2% of recorded rows; defects require triage/fix and retest |
| BLOCKED | 14 | 2.9% of recorded rows; require prerequisite/data/environment resolution |
| Not executed / blank result | 0 | No blank result rows were found among rows with a Test Case ID. |

Closure recommendation: Close this test execution cycle with outstanding issues clearly documented; do not approve a production-readiness or bug-free conclusion until the open defects are resolved and retested and blocked scenarios are completed or formally accepted.

# 2. Scope and Worksheet Coverage

The workbook contains 39 worksheets in total. 38 worksheets contain test-case execution data; 'Vision History' was excluded from test-case counts. All data-bearing worksheets were included in the module summary below.

| Module / worksheet | Recorded | Pass | Fail | Blocked | Blank |
| --- | --- | --- | --- | --- | --- |
| Register | 31 | 29 | 2 | 0 | 0 |
| Login | 17 | 13 | 3 | 1 | 0 |
| Logout | 5 | 5 | 0 | 0 | 0 |
| Forgot Password | 8 | 8 | 0 | 0 | 0 |
| My Account | 10 | 10 | 0 | 0 | 0 |
| My Account > Edit Information | 8 | 8 | 0 | 0 | 0 |
| My Account > Change Password | 8 | 8 | 0 | 0 | 0 |
| My Account > Modify Address | 23 | 23 | 0 | 0 | 0 |
| My Account > Modify Wishlist | 6 | 6 | 0 | 0 | 0 |
| My Orders | 9 | 9 | 0 | 0 | 0 |
| My Orders > Order History | 1 | 0 | 0 | 1 | 0 |
| My Orders >Subscriptions | 1 | 0 | 0 | 1 | 0 |
| My Orders > Downloads | 1 | 0 | 0 | 1 | 0 |
| My Orders > Reward Points | 1 | 0 | 0 | 1 | 0 |
| My Orders > Returned Requests | 1 | 0 | 0 | 1 | 0 |
| My Orders > Your Transactions | 1 | 0 | 0 | 1 | 0 |
| My Affilate Account | 6 | 6 | 0 | 0 | 0 |
| My Aff Acc >Create Affiliate Acc | 27 | 27 | 0 | 0 | 0 |
| My Aff Acc >Edit Aff Acc Info | 8 | 8 | 0 | 0 | 0 |
| My Aff Acc >Aff Tracking Code | 13 | 13 | 0 | 0 | 0 |
| Newsletter | 8 | 8 | 0 | 0 | 0 |
| Search Bar | 21 | 17 | 4 | 0 | 0 |
| Product Comparison | 17 | 17 | 0 | 0 | 0 |
| Add To Cart | 11 | 11 | 0 | 0 | 0 |
| Cart | 32 | 26 | 1 | 5 | 0 |
| Checkout | 11 | 9 | 0 | 2 | 0 |
| Review | 13 | 13 | 0 | 0 | 0 |
| Product Detail Page | 25 | 24 | 1 | 0 | 0 |
| HomePage | 10 | 10 | 0 | 0 | 0 |
| Contact page | 15 | 15 | 0 | 0 | 0 |
| Gift Certificate Page | 32 | 32 | 0 | 0 | 0 |
| Special Offer | 6 | 6 | 0 | 0 | 0 |
| Product Return | 30 | 30 | 0 | 0 | 0 |
| Top Header | 8 | 8 | 0 | 0 | 0 |
| Menu Bar | 23 | 23 | 0 | 0 | 0 |
| Footer | 18 | 18 | 0 | 0 | 0 |
| Wishlist | 19 | 19 | 0 | 0 | 0 |
| Currencies | 7 | 7 | 0 | 0 | 0 |

# 3. Failed Scenarios and Defect Register

The following register combines the execution workbook with the clarifications provided in the conversation. Where a worksheet comment conflicted with the clarified defect description, the clarified description is used and the discrepancy is noted in Section 7.

| Bug ID | Test Case | Module | Priority | Defect summary | Expected result | Actual result | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| OC_BUG_1 | TC_RF_002 | Register | P2 | Registration confirmation email not received | A confirmation email should be sent to the registered email address after successful registration. | No registration confirmation email was received. | Open — fix/retest pending |
| OC_BUG_2 | TC_RF_031 | Register | P2 | Privacy Policy validation message is not displayed | If the user submits the registration form without agreeing to the Privacy Policy, a clear validation message should be displayed and submission should be prevented. | No validation message is displayed for the unchecked Privacy Policy. | Open — fix/retest pending |
| OC_BUG_3 | TC_LG_014 | Login | P3 | Browser Back after login returns the user to a logged-out state | After successful login, browser navigation should not unexpectedly invalidate the authenticated session. | Using the browser Back button after login results in the user being logged out, as recorded for this scenario. | Open — fix/retest pending |
| OC_BUG_4 | TC_LG_015 | Login | P2 | Browser Back after logout restores the logged-in state | After logout, protected account pages should remain inaccessible and the user should stay logged out. | After logging out, clicking the browser Back button returns the user to a logged-in state, per the confirmed defect description. | Open — fix/retest pending |
| OC_BUG_05 | TC_LG_017 | Login | P3 | No automatic session timeout / expiry message | After the configured inactivity period, the session should expire and the user should be logged out with a clear session-expired message. | After more than 30 minutes of inactivity, the user is not automatically logged out and no appropriate session-expired message appears. | Open — fix/retest pending |
| OC_BUG_06 | TC_SRCH_006 | Search Bar | P2 | Description search returns irrelevant results when disabled | When description search is disabled, search should not return results solely due to product-description matches; results should follow the configured search rules. | Random or unrelated products appear in some searches, or no expected products are returned. | Open — fix/retest pending |
| OC_BUG_07 | TC_SRCH_010 | Search Bar | P2 | Category-based product search returns irrelevant results | Searching by product category should return relevant products belonging to that category. | The category search does not return the expected relevant results. | Open — fix/retest pending |
| OC_BUG_08 | TC_SRCH_011 | Search Bar | P2 | Subcategory-based product search returns irrelevant results | Searching by subcategory should return relevant products associated with that subcategory. | The subcategory search does not return the expected relevant results. | Open — fix/retest pending |
| OC_BUG_09 | TC_SF_021 | Search Bar | P3 | Search subcategories option is not keyboard-highlighted | The Search in subcategories option should be reachable and visibly focused/highlighted when navigating with the Tab key. | The option is not highlighted/focused when using the Tab key. | Open — fix/retest pending |
| OC_BUG_10 | TC_SC_009 | Cart | P3 | Invalid cart quantity does not show a warning | Negative, zero, or non-numeric quantity input should be rejected and an appropriate validation warning should be shown. | No warning message is displayed for invalid quantity input. | Open — fix/retest pending |
| OC_BUG_11 | TC_PDP_025 | Product Detail Page | P3 | Invalid product-page quantity does not show a warning | Negative, zero, or empty quantity should be rejected with an appropriate validation warning. | No warning message is displayed for negative, zero, or empty quantity input. | Open — fix/retest pending |

# 4. Blocked Test Cases

These 14 cases remain blocked in the execution sheet. They are not counted as failures, but they leave gaps in verification and should be revisited when the required data, credentials, or demo-environment capability is available.

| Worksheet / module | Test Case ID | Priority | Scenario | Recorded blocking reason |
| --- | --- | --- | --- | --- |
| Login | TC_LG_016 | P2 | Validate logging into the Application using inactive credentials | Unable to test as we don't have the credentials of an inactive account for testing it |
| My Orders > Order History | TC_OH_001 | P2 | Verify Order History Functionality | Order-dependent functionality could not be verified due to the demo environment's checkout/payment limitation. |
| My Orders >Subscriptions | TC_SUB_001 | P2 | Verify Subscriptions Functionality | Subscription-dependent functionality could not be verified due to the demo environment's checkout/payment limitation. |
| My Orders > Downloads | TC_DW_001 | P2 | Verify Downloads Functionality | Download-dependent functionality could not be verified due to the demo environment's checkout/payment limitation. |
| My Orders > Reward Points | TC_RP_001 | P2 | Verify Your Reward Points Functionality | Order-dependent reward points functionality could not be verified due to the demo environment's checkout/payment limitation. |
| My Orders > Returned Requests | TC_RR_001 | P2 | Verify Return Requests Functionality | Order-dependent return functionality could not be verified due to the demo environment's checkout/payment limitation. |
| My Orders > Your Transactions | TC_TR_001 | P2 | Verify Your Transactions Functionality | Transaction-dependent functionality could not be verified due to the demo environment's checkout/payment limitation. |
| Cart | TC_SC_006 | P3 | Validate the weight of the Product in the 'Shopping Cart' page | Pending details on the weights of different products from the Client |
| Cart | TC_SC_013 | P1 | Validate Coupon code functionality in the 'Shopping Cart' page by providing a valid coupon code | Pending data from Client |
| Cart | TC_SC_015 | P3 | Validate Coupon code functionality in the 'Shopping Cart' page by providing a valid coupon code which got expired | Pending data from Client |
| Cart | TC_SC_016 | P3 | Validate Coupon code functionality in the 'Shopping Cart' page by providing a valid coupon code which has reached its usage limit | Pending data from Client |
| Cart | TC_SC_024 | P3 | Validate Gift Certificate functionality in the 'Shopping Cart' page by providing a valid Gift Certificate | Pending data from Client |
| Checkout | TC_CHK_001 | P1 | Verify selecting a Payment Method | Payment method selection is blocked, preventing completion of this test case. |
| Checkout | TC_CHK_011 | P1 | Verify Checkout functionality across supported environments | Payment method functionality was blocked, affecting complete Checkout verification across environments. |

# 5. Blocking Themes and Limitations

Checkout/payment limitation in the demo environment blocked payment-method selection and complete checkout verification; this also prevented verification of order-dependent features.

Order-dependent scenarios blocked: Order History, Subscriptions, Downloads, Reward Points, Returned Requests, and Your Transactions.

Missing inactive-account credentials blocked the inactive-login test (TC_LG_016).

Missing client/product data blocked product-weight validation and coupon/gift-certificate cases in the Cart module.

The workbook records test execution outcomes, but it does not establish that all defects have been fixed or retested.

# 6. Exit Criteria Assessment

| Exit criterion | Assessment | Rationale |
| --- | --- | --- |
| Planned execution documented | Met for recorded scope | 491 execution rows recorded across 38 data-bearing worksheets. |
| All tests passed | Not met | 11 failed rows remain. |
| All blocking dependencies resolved | Not met | 14 blocked rows remain. |
| All reported defects fixed and retested | Not met / pending | No developer fix or retest evidence is provided in the execution workbook. |
| Testing cycle can be administratively closed | Conditional | Can be closed as execution completed with open defects and blocked cases explicitly carried forward. |
| Application certified defect-free | Not met | Open defects and unverified blocked scenarios prevent this conclusion. |

# 7. Data Quality Notes and Reconciliation

The workbook has 'Vision History' worksheet.

Repeated test case IDs occur across different worksheets (for example, wishlist/affiliate-account cases). Therefore, totals represent recorded execution rows, not a deduplicated count of globally unique test-case IDs.

TC_RF_031's workbook comment says the Privacy Policy validation message was not red. The confirmed defect description supplied in conversation is more specific: no Privacy Policy validation message is displayed when the policy is unchecked. The defect register uses the confirmed description.

TC_LG_015's workbook comment says 'User is getting logged out', which conflicts with the confirmed defect description: after logout, using browser Back returns the user to a logged-in state. The defect register uses the confirmed description; verify/update the execution sheet for consistency.

TC_SRCH_006 behavior depends partly on the search configuration. Before closing the defect, confirm the expected configuration/requirements and reproduce the random/unrelated results.

The workbook's recorded priority for TC_LG_015 is P2. The defect register preserves P2.

# 8. Recommendations and Next Steps

Log and track OC_BUG_1 through OC_BUG_11 as open defects; assign owners and target fixes when developer support becomes available.

Prioritize P2 defects and assess business impact; do not treat P3 defects as resolved simply because the test cycle is closed.

After fixes, rerun the associated failed test cases and relevant regression tests, updating actual results and attaching evidence.

Resolve blocked prerequisites: provide inactive-account credentials, product weight and coupon/gift-certificate test data, and a workable payment/checkout path.

Re-execute the blocked order-dependent tests after a test order or equivalent supported demo data can be created.

Correct inconsistent comments/results in TC_RF_031 and TC_LG_015 and clarify the intended search configuration for TC_SRCH_006.

Maintain a traceable sign-off recording the open-defect list, accepted risks, blocked tests, and the person authorizing conditional closure.

# 9. Final Closure Decision

Recommended status: TESTING CLOSED — DEFECTS OPEN; RETESTING AND BLOCKED-CASE EXECUTION PENDING

This status means the currently available test execution has been documented and summarized. It does not mean that all requirements passed, that the application is defect-free, or that release approval is granted. Final release sign-off should remain conditional on defect triage, risk acceptance, and completion of blocked scenarios where required.

Prepared from: Exe Tcs.xlsx and defect clarifications supplied in the conversation.

Sign-off fields: QA Owner: ____________________   Project/Business Owner: ____________________   Date: ____________________