# TEST PLAN

## OpenCart Frontend — Manual Functional Testing

### Project Information

| Field | Details |
| --- | --- |
| Project Name | OpenCart (Frontend) |
| Application Under Test | OpenCart E-commerce Website |
| Testing Type | Manual Functional Testing |
| Reference Document | Functional Requirements Specification (FRS) |
| Created By | Muhammad Faizan |
| Document Version | 1.0 |
| Project Type | QA Portfolio Project |

## 1. Introduction

This Test Plan defines the approach, scope, environment, resources, deliverables, and completion criteria for manual functional testing of the OpenCart frontend.

The project includes 38 documented test scenarios covering customer account management, shopping functionality, product-related features, affiliate functionality, website navigation, and other frontend features.

Test cases have been written for the scenarios, and the documented test-case counts are maintained in the Test Scenarios document. Some scenarios are marked Blocked where test execution could not be completed.

The purpose of this project is to evaluate the behavior of the selected OpenCart features, record test results, identify unexpected behavior, and maintain organized QA documentation.

## 2. Objectives

The objectives of this testing project are:

- Verify the functionality of the selected OpenCart frontend features.

- Execute documented test cases against the application.

- Validate positive and negative input conditions where applicable.

- Verify important customer workflows, including account access, product search, cart management, and checkout.

- Record actual results and compare them with expected results.

- Document observed defects and unexpected application behavior.

- Maintain traceable test scenarios, test cases, execution results, and defect reports.

- Summarize test coverage, execution status, and testing limitations.

## 3. Scope of Testing

The testing scope is based on the 38 test scenarios documented in the Test Scenarios document.

### 3.1 Customer Account Management

- Register Account

- Login

- Logout

- Forgot Password

- My Account

- Edit Account Information

- Change Password

- Address Book

- Modify Wishlist

### 3.2 Customer Orders and Account Services

- My Orders

- Order History

- Subscriptions

- Downloads

- Reward Points

- Returned Requests

- Your Transactions

### 3.3 Affiliate Functionality

- My Affiliate

- Create Affiliate Account

- Edit Affiliate Account

- Affiliate Tracking

### 3.4 Shopping and Product Functionality

- Product Search

- Product Comparison

- Add to Cart

- Shopping Cart

- Checkout

- Product Review

- Product Detail Page

- Wishlist

- Currency Change

### 3.5 Website Pages and Navigation

- Home Page

- Contact Page

- Gift Certificate Page

- Special Offers Page

- Product Return Page

- Top Header

- Products Menu Bar

- Footer

### 3.6 Other Functionality

- Newsletter

The detailed scenario IDs, priorities, descriptions, and test-case counts are maintained in the Test Scenarios document under IDs TS_001 to TS_038.

## 4. Out of Scope

The following activities are outside the scope of this project unless separately documented:

- Automated testing.

- Performance and load testing.

- Security penetration testing.

- Third-party payment gateway certification.

- Backend testing not covered by the documented frontend test cases.

- Cross-browser or mobile-device coverage outside the documented test execution.

- Features not included in the documented test scenarios.

## 5. Test Approach and Strategy

Testing follows a manual, test-case-based approach.

The test scenarios and their associated test cases are used to organize the testing activities. Each executable test case is performed using the relevant preconditions and test data, and the actual result is compared with the expected result.

The general testing workflow is:

- Review the documented test scenarios and test cases.

- Confirm that the relevant application feature is accessible.

- Prepare the required test data and preconditions.

- Execute the test steps.

- Compare actual results with expected results.

- Record the execution status.

- Document unexpected behavior and supporting evidence.

- Record blocked tests where execution cannot proceed.

- Review the execution results and prepare the test summary.

### 5.1 Test Design Techniques

The following techniques are relevant to the test cases where applicable:

- Boundary Value Analysis: Check values at or around input boundaries.

- Negative Testing: Verify application behavior when invalid or unexpected data is entered.

- Use Case Testing: Validate common customer workflows.

- Exploratory Testing: Investigate additional behavior where appropriate.

## 6. Types of Testing

The project focuses on manual functional testing.

### 6.1 Functional Testing

Verify that the selected features behave according to their expected functionality.

### 6.2 UI Testing

Check visible frontend elements, including buttons, links, forms, menus, and page interactions covered by the test cases.

### 6.3 Positive Testing

Verify functionality using valid inputs and expected user actions.

### 6.4 Negative Testing

Verify application behavior when invalid inputs or unexpected user actions are provided.

### 6.5 Retesting

Re-execute relevant failed test cases when a fix becomes available.

### 6.6 Regression Testing

Recheck relevant existing functionality after a change.

## 7. Test Environment

Testing is performed using an accessible OpenCart frontend instance.

| Environment Item | Details |
| --- | --- |
| Application | OpenCart E-commerce Website |
| Operating System | Windows 11 Home |
| Browser | Google Chrome Browser |
| Browser Version | N/A |
| Test Data | Sample data suitable for the test cases |
| Testing Method | Manual |

## 8. Test Data

Test data supports the selected OpenCart test cases.

Examples include:

- Valid and invalid registration information.

- Valid and invalid login credentials.

- Account information and address data.

- Product names and search terms.

- Product quantities.

- Wishlist and product comparison data.

- Cart and checkout information.

- Affiliate account information.

- Newsletter subscription information.

Sensitive personal information, real passwords, payment information, session tokens, and other secrets must not be included in publicly shared portfolio files.

## 9. Test Scenario and Test Case Management

The Test Scenarios document contains 38 scenarios, identified from TS_001 through TS_038.

Each scenario includes:

- Test Scenario ID

- Reference

- Test Scenario Description

- Priority

- Number of Test Cases

The test-case counts recorded in the Test Scenarios document represent the test cases written for the respective scenarios. They do not necessarily represent the number of test cases successfully executed.

Scenarios marked Blocked remain identified as blocked until the relevant test cases can be executed. Detailed execution statuses are maintained in the Test Execution Report.

## 10. Test Execution and Status Reporting

Each executed test case is assigned an appropriate status based on the observed result.

- Pass: The actual result matches the expected result.

- Fail: The actual result does not match the expected result.

- Blocked: The test cannot be executed because of an environmental issue, unavailable functionality, missing prerequisites, or another blocking condition.

- Not Executed: The test case has not yet been executed.

The execution report contains the test case ID, scenario reference where applicable, expected result, actual result, status, and relevant remarks or evidence.

Execution totals are calculated from the actual execution records rather than inferred from the number of test cases written.

## 11. Defect Reporting and Tracking

Unexpected application behaviour identified during testing is documented in the Bug Report or Defect Report document.

Each defect record may include:

- Defect ID

- Defect Title

- Related Test Case ID

- Related Test Scenario ID

- Preconditions

- Steps to Reproduce

- Expected Result

- Actual Result

- Severity

- Priority

- Status

- Supporting Screenshot or Evidence if any

Defect reports should be clear and reproducible.

Failed test executions and unique defects are tracked separately because multiple failed executions may be related to the same underlying issue.

## 12. Test Deliverables

The project documentation includes:

- Test Plan

- Test Scenarios

- Test Cases

- Test Cases Execution File

- Test Execution Report

- Bug Reports

- Test Closure Report

## 13. Roles and Responsibilities

The tester is responsible for:

- Reviewing the documented testing scope.

- Writing and maintaining test scenarios and test cases.

- Preparing appropriate test data.

- Executing manual test cases.

- Recording execution statuses and actual results.

- Documenting observed defects.

- Maintaining supporting evidence.

- Preparing the test summary and closure documentation.

## 14. Entry Criteria

Testing may begin when:

- The OpenCart application is accessible.

- The relevant features can be reached.

- Test scenarios and test cases are available.

- Required test data and accounts are available where necessary.

- The environment is sufficiently stable for meaningful execution.

## 15. Exit Criteria

Testing may be considered complete when:

- Planned test cases have been executed to the extent possible.

- Execution statuses have been recorded accurately.

- Failed test cases and observed defects have been documented.

- Blocked and unexecuted test cases have been identified.

- Execution totals have been reviewed.

- The final summary reflects actual testing results and limitations.

Completion does not imply that all application features are defect-free. Untested functionality, unresolved issues, and limitations are included in the closure report.

## 16. Suspension and Resumption Criteria

### 16.1 Suspension Criteria

Testing may be suspended when:

- The application or test environment becomes unavailable.

- A blocking issue prevents execution.

- Required test data or accounts are unavailable.

- An application issue prevents meaningful testing of the affected functionality.

### 16.2 Resumption Criteria

Testing may resume when:

- Application access has been restored.

- The blocking issue has been resolved or an appropriate workaround is available.

- Required test data and prerequisites are available.

- The affected test cases can be executed reliably.

## 17. Tools

The project uses tools appropriate to its manual testing workflow, including:

- Web Browser: Accessing and testing the OpenCart frontend.

- Microsoft Excel or compatible spreadsheet software: Managing test scenarios, test cases, and execution records.

- Microsoft Word or compatible document software: Preparing test documentation and Bug Reports.

- Screenshot Utility: Capturing relevant evidence.

## 18. Risks and Mitigation

### Risk 1: Application Unavailability

Impact: Some test cases may not be executable.

Mitigation: Record the affected tests and retry when the application becomes accessible.

### Risk 2: Missing Test Data

Impact: Testing may be blocked for features that require specific data or accounts.

Mitigation: Prepare appropriate sample data and record any remaining blockers.

### Risk 3: Limited Testing Time

Impact: Some written test cases may remain unexecuted.

Mitigation: Prioritize important workflows and document the remaining coverage gaps.

### Risk 4: Feature or Environment Limitations

Impact: Some features may be inaccessible or unavailable for testing.

Mitigation: Record the reason for the blockage and avoid marking the affected tests as passed.

### Risk 5: Incomplete Requirements

Impact: Expected behaviour may not be clear for some scenarios.

Mitigation: Use the available reference documentation and record assumptions or uncertainties rather than treating unverified behavior as a confirmed defect.

## 19. Schedule

The testing schedule depends on the available testing time and the number of test cases executed.

## 20. Test Closure and Summary

At the end of testing, the results are summarized using the Test Execution Report and Bug Reports.

The summary includes:

- Total test cases written.

- Total test executions performed.

- Number of Passed executions.

- Number of Failed executions.

- Number of Blocked executions.

- Number of test cases not executed, where applicable.

- Important findings and defects.

- Known limitations and areas requiring further testing.

The number of test cases written is distinguished from the number of test executions performed. All totals should agree with the underlying test records.

## 21. Document Maintenance

This Test Plan is updated when there are material changes to the testing scope, approach, or environment.

The Test Plan, Test Scenarios, Test Cases, Test Execution Report, Bug Reports, and Test Closure Report should remain consistent with one another.

End of Document